Project Planning Phase

Planning Logic – Sprint Planning and Velocity

| Date | 15 February 2025 |
| --- | --- |
| Team ID | SWTID-2026-8331 |
| Project Name | Team Enrollment Confirmation – Import Data using Transform Maps (Spreadsheet) |
| Team Size | 4 |

Key Terms

| Term | Meaning |
| --- | --- |
| Sprint | A fixed period or duration in which the team works to complete a set of tasks. |
| Epic | A big task or project too large for one sprint; it is broken down into smaller stories completed over multiple sprints. |
| Story (USN) | A small task (user story) that is part of an Epic. |
| Story Point | A number showing the effort a story takes, using the scale 1, 2, 3, 5: 1 = very easy, 2 = normal, 3 = moderate, 5 = difficult. |

Sprint Plan

The project is planned across 2 sprints. Story points use the scale 1, 2, 3 and 5.

Sprint 1 – Data Collection and Preparation

| Epic | Epic Name | User Story | Story Points |
| --- | --- | --- | --- |
| Epic 1 | Data Collection | USN1 – Gathering team enrolment data | 2 |
| Epic 1 | Data Collection | USN2 – Loading data into the spreadsheet / Data Source | 1 |
| Epic 2 | Data Preparation | USN3 – Handling missing values | 3 |
| Epic 2 | Data Preparation | USN4 – Creating fields in the Team Enrollment table | 3 |
| Epic 2 | Data Preparation | USN5 – Handling inconsistency in data | 3 |
| Total story points: 2+1+3+3+3 = 12 |  |  | 12 |

Sprint 2 – Transform Map, Validation and Confirmation

| Epic | Epic Name | User Story | Story Points |
| --- | --- | --- | --- |
| Epic 3 | Import Set and Transform Map | USN6 – Creating the Import Set (staging) table | 2 |
| Epic 3 | Import Set and Transform Map | USN7 – Creating the Transform Map | 3 |
| Epic 3 | Import Set and Transform Map | USN8 – Field mapping and coalesce on Team ID | 3 |
| Epic 4 | Validation | USN9 – Developing transform script / business rule | 5 |
| Epic 5 | Enrollment Confirmation | USN10 – Running the transform and checking Transform History | 2 |
| Epic 5 | Enrollment Confirmation | USN11 – Developing email confirmation notification | 5 |
| Total story points: 2+3+3+5+2+5 = 20 |  |  | 20 |

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 12 |
| Sprint 2 | 20 |
| Total | 32 |

Velocity

Velocity = Total Story Points Completed ÷ Number of Sprints

- Total story points: 12 + 20 = 32

- Number of sprints: 2

- Velocity: 32 ÷ 2 = 16 story points per sprint

Your team's velocity is 16 Story Points per Sprint.

Team Details

| Role | Name |
| --- | --- |
| Team Leader | SRIKAVI T |
| Team Member | ISWARYA S |
| Team Member | YOGASRI S |
| Team Member | KEERTHIKA L |

Project files: https://drive.google.com/drive/folders/1YpCUwkQuALCmuGVehWFcmxaglr-0dZCD